## Slide 1: SSW-555: Agile Methods for Software Development
Scenario-based questions 6
Instructor: Dr. Nafiseh Ghorbani
Department of Systems and Enterprises
Stevens Institute of Technology

## Slide 2: Scenario 1: CRM System Development for a Small Business
A small business needs a CRM system urgently to manage customer data, sales leads, and marketing campaigns. The business does not have extensive IT resources and needs a system ready within a month. Which software development methodology would be most appropriate, and why?

## Slide 3: Scenario 1: CRM System Development for a Small Business
RAD is most appropriate because:
  Fast delivery: RAD allows for rapid prototyping and quick iteration, which is ideal for delivering an initial working system within a short time.
  User feedback: The business users can give feedback on the prototype, ensuring the CRM system meets their specific needs.
  Minimal resources: RAD minimizes the need for extensive planning and documentation, making it feasible for smaller teams and limited resources.
  Iterative improvements: Even if not all features are present in the first version, the system can evolve quickly based on user feedback.

## Slide 4: Scenario 2: Mobile App for Event Management
A startup wants to develop a mobile app to manage events, including registration, schedules, and attendee communication. They want to deliver a simple version of the app in three weeks, with additional features rolled out over the next few months. How should the development process be approached?

## Slide 5: Scenario 2: Mobile App for Event Management
RAD Approach:
  Prototype-driven development: Start by creating a simple prototype of the event registration feature to quickly provide value to users.
  User involvement: Involve event organizers early on to give feedback on the initial features, ensuring their needs are met.
  Timeboxing: Focus on delivering the basic functionality (e.g., registration and schedule) in the first three weeks and build on it in subsequent iterations.
  Flexibility: As new features (e.g., attendee communication) are developed, the app can be updated iteratively based on feedback.

## Slide 6: Scenario 3: E-Commerce Website for a Retail Business
A retail business wants to build an e-commerce website but needs to balance speed and quality. The business expects the platform to be developed in phases over several months, with core features delivered first. Which development methodology would be the best choice?

## Slide 7: Scenario 3: E-Commerce Website for a Retail Business
DSDM is the best choice because:
  Iterative development: DSDM allows for phased development, delivering key features (e.g., product catalog, payment integration) in short cycles.
  Active user involvement: Stakeholders and users actively participate throughout the project, ensuring the website aligns with business goals and user needs.
  Timeboxing: Ensures each feature is completed within a defined timebox, keeping the project on track and delivering results early.
  Prioritization: Focuses on delivering the most important features first, which helps meet the business’s immediate needs while building the platform over time.

## Slide 8: Scenario 4: Building a Dashboard for Data Analytics
A company is developing a data analytics dashboard for internal use. The project is expected to evolve as new data sources are integrated over time, and the users will frequently change requirements. What development methodology would be most suitable?

## Slide 9: Scenario 4: Building a Dashboard for Data Analytics
DSDM is suitable because:
  Flexibility: DSDM allows for adjustments to requirements throughout the development process, which is ideal for evolving needs.
  Iterative and incremental: The dashboard can be developed in incremental phases, with users providing feedback on each iteration, ensuring the final product meets their needs.
  Active involvement of stakeholders: Users (e.g., data analysts) are closely involved in the project, ensuring that their input drives the development of each feature.
  Timeboxing: The use of timeboxes helps maintain focus on delivering specific features within set periods, avoiding scope creep.

## Slide 10: Scenario 5: Developing a Customizable Online Survey Tool
A company wants to develop a customizable online survey tool that allows users to create and distribute surveys, track responses, and analyze data. They need to release a basic version of the tool in a few weeks but will continue adding features as they receive feedback from initial users. Which methodology would you choose, and why?

## Slide 11: Scenario 5: Developing a Customizable Online Survey Tool
  RAD is the ideal choice because:
    Fast prototyping: The company can quickly create a prototype of the survey creation feature, allowing users to start testing and providing feedback immediately.
    User feedback: Continuous feedback ensures the tool evolves in line with user needs and preferences.
    Quick iterations: New features (e.g., reporting tools, advanced question types) can be added in future iterations based on user input.

## Slide 12: Scenario 6: Developing a Financial Management System for a Bank
A bank needs to develop a financial management system with multiple features like account tracking, transactions, budgeting tools, and data security measures. The system needs to be highly reliable and must be built with full user involvement to ensure it meets the bank’s compliance requirements. What approach would you recommend?

## Slide 13: Scenario 6: Developing a Financial Management System for a Bank
DSDM is the best choice because:
  High user involvement: DSDM requires active participation from stakeholders, ensuring the system meets regulatory and business requirements.
  Prioritization of features: Core functionalities (e.g., account tracking) can be delivered early, while additional features (e.g., budgeting tools) are added in future phases.
  Iterative delivery: DSDM ensures that the system is developed in manageable increments, with feedback incorporated into each phase to meet evolving business needs.
  Timeboxing: Ensures that each phase stays on track and is completed within the set time, allowing the system to be delivered on schedule.

## Slide 14: Scenario 7: Developing a Healthcare Management System
A hospital is developing a new healthcare management system to handle patient records, appointments, and billing. The project has limited resources and must be delivered quickly. How can the MoSCoW technique be applied to prioritize features?

## Slide 15: Scenario 7: Developing a Healthcare Management System
  Must Have:
    Patient record management (critical for functionality).
    Appointment scheduling (essential for patient flow).
  Should Have:
    Billing system integration (important but can be deferred for now).
    Patient history tracking (valuable but not immediately necessary).
  Could Have:
    User profile customization (nice to have, but not crucial for initial release).
    Patient feedback surveys (not a priority for the initial phase).
  Won't Have:
    Integration with external medical systems (can be postponed for future phases).
    Telemedicine support (can be implemented after the core features are stable).
Why: MoSCoW ensures that essential features are delivered first, aligning development with business priorities.

## Slide 16: Scenario 8: Developing a Social Media Application
A startup is developing a social media app for user interaction, posting updates, and notifications. They are using timeboxing for their sprints. How would timeboxing be applied to ensure timely delivery?

## Slide 17: Scenario 8: Developing a Social Media Application
Timebox for each feature:
  For each sprint (e.g., two weeks), allocate a fixed amount of time to work on specific features (e.g., user profiles, posting updates).
Fixed scope:
  Limit the number of features or functionalities that can be worked on within the timebox. Prioritize core features and defer secondary features (like advanced settings or customizations) for later sprints.
Iterative feedback:
  At the end of each timebox, demonstrate the completed features to stakeholders, gather feedback, and adjust priorities for the next timebox.
Focus on completion:
  If time runs out before a feature is fully developed, it is deferred to the next iteration, keeping the process moving forward without overextending the timeline.
Why: Timeboxing ensures that development stays on schedule, delivering incremental value while managing expectations and resources effectively.

## Slide 18: Scenario 9: Developing a Customizable CRM System for a Marketing Team
A marketing team needs a customizable CRM system to track leads and campaigns. The requirements are unclear at the start, and the system needs to evolve based on user feedback. How would evolutionary prototyping be used?

## Slide 19: Scenario 9: Developing a Customizable CRM System for a Marketing Team
Initial prototype:
  Develop a basic, working version of the CRM system with core functionalities, like lead tracking and campaign monitoring.
User feedback:
  Have the marketing team use the prototype and gather detailed feedback on usability, features, and gaps.
Iterative improvements:
  Based on feedback, refine and add new features in future iterations (e.g., email integration, analytics dashboard, custom reporting tools).
Continuous evolution:
  The system evolves over time, allowing users to influence the development direction and ensuring the system meets their needs at each step.
Why: Evolutionary prototyping allows the CRM system to adapt to changing needs, providing users with an evolving solution that improves over time.

## Slide 20: Scenario 10: Developing a Mobile Banking Application
A bank wants to develop a mobile banking application that allows users to check balances, transfer money, and apply for loans. To ensure that all stakeholders (business analysts, developers, and end-users) align on requirements, how can Facilitated Joint Workshops (JAD) be utilized?

## Slide 21: Scenario 10: Developing a Mobile Banking Application
Stakeholder collaboration:
  Organize a series of JAD workshops with key stakeholders (business representatives, developers, end-users) to define requirements and features for the mobile app.
Facilitator role:
  A facilitator guides the workshops to ensure productive discussions, manage time, and keep focus on gathering key requirements.
Requirement gathering:
  During the workshops, gather input on essential features such as account management, security requirements, and loan application process.
Consensus building:
  Facilitate decision-making to ensure consensus on the most critical features, prioritizing user needs and business goals.
Documentation:
  Capture the results of the workshops to create a clear set of functional and non-functional requirements for the app.
Why: JAD workshops provide a structured environment for cross-functional teams to collaborate, reducing miscommunication and ensuring that the app meets both business and user expectations.

## Slide 22: Scenario 11: Developing a School Management System
A school needs a new management system that includes student enrollment, grade tracking, and communication tools for teachers and parents. They are using a combination of MoSCoW, Timeboxing, Evolutionary Prototyping, and JAD to ensure the project delivers the necessary features quickly and aligns with stakeholder needs. How would each technique be applied?

## Slide 23: Scenario 11: Developing a School Management System
MoSCoW:
  Must Have: Student enrollment and grade tracking.
  Should Have: Communication tools between teachers and parents.
  Could Have: Advanced reporting features and mobile app support.
  Won’t Have: Integration with external systems (e.g., other school databases) in the first iteration.

## Slide 24: Scenario 11: Developing a School Management System
Timeboxing:
  Timebox each feature development into 2-week iterations. For example, one timebox for the enrollment module, another for the grade tracking feature, etc.
  At the end of each timebox, deliver a working version of the feature for feedback and adjustments.

## Slide 25: Scenario 11: Developing a School Management System
Evolutionary Prototyping:
  Start with a prototype that includes basic student enrollment and grade tracking.
  Collect user feedback and iteratively add more features, such as communication tools or reporting capabilities, refining the system based on the feedback received.

## Slide 26: Scenario 11: Developing a School Management System
JAD:
  Conduct workshops with teachers, administrators, and IT staff to gather requirements for the system, ensure alignment, and prioritize the features.
  Use the workshops to get agreement on the system’s core functionalities and how they should be implemented in the first phase.
Why: Combining these techniques ensures that the development stays focused, on schedule, and aligned with business and user priorities while delivering a flexible, user-driven solution.