## Slide 1: SSW-555: Agile Methods for Software Development
Scenario-based questions
Instructor: Dr. Nafiseh Ghorbani
Department of Systems Engineering
Stevens Institute of Technology

## Slide 2: Scenario 1: Online Banking Application
Use Case Example:
A Use Case describes a specific interaction between a user (or "actor") and the system to achieve a particular goal. It's often more detailed and focused on the steps to accomplish a task.
Use Case: Transfer Funds Between Accounts
  Actor: Customer (User of the Online Banking System)
  Goal: To transfer money from one account to another within the same bank.

## Slide 3: Use Case Example:
Main Flow: The customer selects the "Transfer Funds" option from the main menu.
  The system prompts the customer to select the source account (e.g., checking or savings).
  The customer selects the source account and enters the transfer amount.
  The system prompts the customer to select the destination account.
  The customer selects the destination account.
  The system confirms the details and asks for verification.
  The customer confirms the transfer.
  The system processes the transfer, updates both accounts' balances, and sends a confirmation to the customer.

## Slide 4: Use Case Example:
Alternative Flows:
  If the source account has insufficient funds, the system will display an error and ask the user to adjust the transfer amount.

## Slide 5: User Story Example:
A User Story is more concise and focuses on the user’s need or value. It's a short description of a feature from the user's perspective.
User Story 1: Transfer Funds Between Accounts
  As a customer of the online banking system,
  I want to be able to transfer funds between my checking and savings accounts,
  So that I can manage my money and keep my accounts balanced.
Acceptance Criteria:
  I can choose a source account (checking or savings) and a destination account.
  I can enter the transfer amount.
  I receive a confirmation message once the transfer is successful.
  The transfer is processed within a reasonable amount of time (e.g., under 5 seconds).

## Slide 6: User Story Example:
User Story 2: View Transaction History
  As a customer of the online banking system,
  I want to view my recent transactions,
  So that I can keep track of my spending and account activity.
Acceptance Criteria:
  I can see a list of my recent transactions (e.g., last 10 transactions).
  Each transaction displays the date, description, and amount.
  I can filter transactions by date or type (e.g., transfers, payments).

## Slide 7: Key Differences:
Use Case: More detailed, describes the sequence of steps for a user interaction with the system. It focuses on the system’s behavior and how it responds to user actions.
User Story: Short, simple, and focused on the user’s need or goal. It emphasizes the value the user gets from the feature rather than the process.

## Slide 8: Scenario 2: Online Shopping Site to Purchase Products
A customer visits the online shopping site to purchase products. They browse through various categories, select items, add them to their shopping cart, and proceed to checkout.
Use Case Question:
Scenario: The customer wants to add an item to their shopping cart.
Question:
"Please write a Use Case for the action of adding an item to the shopping cart on the online shopping platform. Think about what steps the customer and the system need to take for the action to be completed. Include main flow, and any alternative flows."

## Slide 9: Use Case Example:
Use Case: Add Item to Shopping Cart
  Actor: Customer
  Goal: To add a product to the shopping cart.
Main Flow:
  The customer browses the product catalog.
  The customer selects a product they wish to add.
  The system prompts the customer for the desired quantity.
  The customer selects the quantity and clicks “Add to Cart.”
  The system adds the product to the shopping cart and updates the cart icon with the new item count.
  The system displays a confirmation message or visual cue that the product has been added.

## Slide 10: Use Case Example:
Alternative Flows:
  If the product is out of stock, the system displays an error message.
  If the customer has reached the maximum quantity allowed, the system will prevent adding more items and show a warning.

## Slide 11: User Story Example:
User Story: View Shopping Cart
  As a customer,
  I want to view the items in my shopping cart,
  So that I can review the products before proceeding to checkout.
Acceptance Criteria:
  I can see a list of all the items in my cart.
  I can view the product name, price, and quantity for each item.
  I can update the quantity or remove an item from the cart.
  I can proceed to checkout from the shopping cart page.

## Slide 12: Sprint Planning
Your team is about to start a new Sprint for an e-commerce project. During the Sprint Planning meeting, the team discusses the next set of features to implement. The Product Owner has prioritized a feature to allow customers to filter products by size, color, and price.
  As a Scrum Master, how would you facilitate the discussion in the Sprint Planning meeting to ensure the team fully understands the scope of the feature?
  How would you ensure that the team breaks the feature down into manageable tasks for the Sprint?
  What would you do if the team estimates the work as being too large for the Sprint?

## Slide 13: Sprint Planning
Facilitating the Discussion:
  Clarify the Feature: Ask the Product Owner to explain the feature and acceptance criteria, ensuring the team fully understands the scope.
  Define the Scope: Break the feature into smaller goals (size, color, price filters) and identify dependencies or blockers.
  Encourage Questions: Foster open communication between the Product Owner and the Development Team to clarify requirements.

## Slide 14: Sprint Planning
Breaking the Feature into Manageable Tasks:
  Decompose into User Stories: Break the feature into smaller user stories (e.g., size, color, price filters).
  Create Subtasks: Break stories down into technical tasks (e.g., database updates, UI changes).
  Estimate and Prioritize: Have the team estimate effort and prioritize tasks based on dependencies.

## Slide 15: Sprint Planning
Handling Large Estimated Work:
  Reassess the Scope: Work with the Product Owner to split the feature into smaller, manageable user stories or defer some parts to future Sprints.
  Adjust the Backlog: Focus on delivering valuable increments and shift incomplete tasks to the next Sprint if necessary.
By facilitating clear communication, breaking down the work, and managing scope, the team can focus on delivering a valuable, achievable Sprint.

## Slide 16: Daily Standup
During the Daily Standup, one of the developers mentions that they are blocked because they cannot access the required API documentation to complete a task. The Sprint is halfway through, and there are only a few days left to finish the current user story.
  As a Scrum Master, how would you address this issue during the Daily Standup?
  What actions would you take after the standup to remove this blocker and keep the team on track?

## Slide 17: Daily Standup
During the Daily Standup:
  Acknowledge the Blocker: Acknowledge the issue raised by the developer and ensure everyone is aware of the blocker.
  Assess Urgency: Quickly assess the impact of the blocker on the user story and Sprint goal.
  Collaborate for Solutions: Ask if anyone else can help or if there’s an alternative solution to access the API documentation.

## Slide 18: Daily Standup
After the Standup:
  Remove the Blocker: Immediately reach out to the person or team responsible for providing the API documentation to get access for the developer.
  Follow Up: Ensure the developer receives the documentation quickly so they can continue working on the task.
  Monitor Progress: Keep track of the task to ensure no further delays and adjust priorities if necessary to keep the Sprint on track.
The goal is to remove the blocker quickly and help the developer continue their work without delay.

## Slide 19: Sprint Review
At the end of the Sprint, your team is conducting the Sprint Review for a software product used for managing customer support tickets. The development team presents the newly completed feature of automated ticket routing based on categories.
  How would you, as the Scrum Master, facilitate the Sprint Review to ensure valuable feedback from stakeholders?
  How would you incorporate stakeholder feedback into the next Sprint backlog?

## Slide 20: Sprint Review
Facilitating the Sprint Review:
  Set the Stage: Start by reminding the team of the Sprint Goal and what was planned.
  Encourage Stakeholder Participation: Invite stakeholders to provide feedback on the newly completed feature (automated ticket routing).
  Ensure Clarity: Ask the team to demonstrate the feature and highlight key functionalities, ensuring all stakeholders understand its value.
  Promote Open Dialogue: Foster a collaborative discussion, allowing stakeholders to ask questions and suggest improvements.

## Slide 21: Sprint Review
Incorporating Stakeholder Feedback:
  Capture Feedback: Document stakeholder feedback during the review.
  Prioritize Feedback: Work with the Product Owner to evaluate the feedback and decide what should be prioritized for the next Sprint.
  Update the Backlog: Add relevant feedback and improvements to the Product Backlog, ensuring the team addresses them in upcoming Sprints.
  Communicate Changes: Ensure that the team is aware of the feedback and its impact on the next Sprint's goals.
The focus is to gather actionable feedback and incorporate it into the team’s future planning to continuously improve the product.

## Slide 22: Product Backlog Refinement
The Product Owner has several high-priority items in the Product Backlog related to both new features and bug fixes. The backlog is large, and the team is finding it difficult to prioritize what to focus on next.
  How would you guide the team and the Product Owner in conducting Backlog Refinement sessions?
  How would you ensure that the items in the backlog are well-defined and ready for future sprints?

## Slide 23: Product Backlog Refinement
Guiding the Team and Product Owner in Backlog Refinement:
  Facilitate Regular Refinement Sessions: Schedule frequent, time-boxed Backlog Refinement meetings (e.g., once a week) to prioritize and review backlog items.
  Collaborate on Prioritization: Work with the Product Owner to use prioritization techniques (e.g., MoSCoW, Value vs. Effort matrix) to rank items based on urgency and value.
  Involve the Team: Ensure the development team provides input on technical feasibility, dependencies, and effort estimates.

## Slide 24: Product Backlog Refinement
Ensuring Items Are Well-Defined and Ready:
  Clarify Requirements: Ensure each item has clear acceptance criteria and is fully understood by the team.
  Break Down Large Items: Help decompose large user stories or epics into smaller, actionable stories.
  Estimation: Ensure items are estimated (e.g., using story points or time-based estimation) and small enough for the Sprint.
  Review Dependencies: Identify and address any external dependencies or blockers before the Sprint starts.
The goal is to regularly refine and prioritize the backlog, ensuring items are clear, well-defined, and ready for the team to work on in upcoming Sprints.

## Slide 25: Retrospective
At the end of a Sprint, the team meets for the Sprint Retrospective. There’s a pattern of consistent delays in completing user stories, and team morale is low due to poor collaboration.
  How would you, as the Scrum Master, facilitate the Sprint Retrospective to help the team identify the root cause of the issues?
  What actions would you take after the Retrospective to improve the team’s collaboration and address the delays?

## Slide 26: Retrospective
Facilitating the Sprint Retrospective:
  Create a Safe Environment: Foster a safe, open space where the team feels comfortable discussing issues without blame.
  Use Data: Review Sprint metrics (e.g., velocity, completed user stories) to identify patterns and highlight areas of concern.
  Facilitate Root Cause Discussion: Encourage the team to discuss the reasons behind delays and poor collaboration, using techniques like 5 Whys or Fishbone Diagram to identify root causes.
  Focus on Solutions: Guide the team to focus on actionable improvements rather than just discussing problems.

## Slide 27: Retrospective
Actions After the Retrospective:
  Implement Actionable Changes: Work with the team to define concrete actions to improve collaboration and address delays (e.g., better communication, clearer requirements, daily check-ins).
  Follow Up: Track the progress of the action items in the next Sprint and ensure accountability.
  Encourage Team Building: Organize activities or workshops to improve collaboration and trust among team members.
The goal is to identify the root causes of delays and low morale, implement solutions, and continuously improve team dynamics and performance.

## Slide 28: Scrum Team Roles
Your Scrum Team consists of a Product Owner, a Scrum Master, and several developers. The Product Owner is often unavailable due to other commitments and is not providing timely clarifications for user stories.
  As the Scrum Master, how would you address this situation to ensure that the team has the right support and information to complete their tasks?
  How would you help the Product Owner balance their responsibilities without overburdening them?

## Slide 29: Scrum Team Roles
Addressing the Situation:
  Raise Awareness: Discuss the impact of the Product Owner’s unavailability on the team’s progress during the next Sprint Planning or Retrospective meeting.
  Facilitate Communication: Encourage the Product Owner to allocate specific time slots for regular check-ins or clarifications (e.g., daily/weekly).
  Empower the Team: Ensure the team has enough information to move forward, even if some details are unclear. Encourage them to make decisions based on available data and escalate only when necessary.

## Slide 30: Scrum Team Roles
Helping the Product Owner Balance Responsibilities:
  Clarify Priorities: Help the Product Owner prioritize their tasks and focus on key deliverables that drive the product forward.
  Delegate Tasks: Suggest that the Product Owner delegate certain responsibilities (e.g., backlog grooming) or work with a proxy (e.g., a lead developer) to ensure timely clarifications.
  Manage Expectations: Guide the Product Owner in setting realistic expectations about their availability and the impact on the team’s workflow.
The goal is to ensure that the team has the necessary support and information while also helping the Product Owner manage their responsibilities more effectively.

## Slide 31: Definition of Done
The team is working on an e-commerce platform, and the Definition of Done (DoD) is not clearly established. Some developers are pushing code to production without unit tests, while others are waiting for QA to finish testing before considering a task "done."
  How would you, as a Scrum Master, help the team establish a clear Definition of Done?
  Why is having a clear DoD important, and how can it affect the quality of the product?

## Slide 32: Definition of Done
Helping the Team Establish a Clear Definition of Done (DoD):
Facilitate Discussion: Organize a meeting with the team to define the criteria for when a task is considered "done" (e.g., code review, unit tests, documentation, QA testing).
Include All Aspects: Ensure the DoD covers key areas like coding standards, testing, documentation, code review, deployment, and QA sign-off.
Collaborate with Stakeholders: Involve QA, developers, and the Product Owner to ensure alignment on what "done" means for each part of the product.
Document the DoD: Create a clear and agreed-upon Definition of Done document and ensure it's easily accessible for reference.

## Slide 33: Definition of Done
Importance of a Clear DoD:
  Consistency and Quality: A well-defined DoD ensures all team members are aligned and work to the same standards, improving consistency and the overall quality of the product.
  Reduces Ambiguity: Eliminates confusion about when a task is considered complete, leading to more reliable releases and fewer production issues.
  Ensures Transparency: Helps the team and stakeholders track progress and identify any missing steps before releasing features.
Impact on Product Quality:
  A clear DoD ensures that tasks are fully completed before being considered done, which results in fewer bugs, better performance, and higher customer satisfaction.

## Slide 34: Sprint Goal Clarity
During the Sprint, the team begins to work on a user story, but the Product Owner is unclear about the goal and scope of the feature. As a result, the team is unsure about the expected outcome.
  How would you, as the Scrum Master, help clarify the Sprint Goal for the team and ensure they align with the Product Owner's vision for the feature?
  How do you manage the risk of scope creep during the Sprint while maintaining a clear focus on the Sprint Goal?

## Slide 35: Sprint Goal Clarity
Clarifying the Sprint Goal and Aligning the Team:
  Facilitate a Discussion: Organize a meeting with the Product Owner and the team to clarify the goal and scope of the user story.
  Ensure Clear Communication: Ask the Product Owner to provide detailed acceptance criteria, objectives, and desired outcomes for the feature.
  Align Team Expectations: Ensure that all team members understand the feature’s goals and how they align with the Sprint Goal.
  Revisit the Sprint Goal: Ensure the Sprint Goal is clear and agreed upon by everyone, so the team can stay focused.

## Slide 36: Sprint Goal Clarity
Managing Scope Creep:
  Enforce Sprint Focus: Politely remind the team and the Product Owner of the agreed-upon Sprint Goal and encourage them to avoid introducing new requirements or changes during the Sprint.
  Prioritize Changes: If new ideas or scope changes arise, assess their impact on the current Sprint and defer less critical changes to future Sprints.
  Maintain Transparency: Keep open communication about the potential risks of scope creep, ensuring that any changes to scope are well-documented and agreed upon.
The goal is to ensure the team has a clear understanding of the feature and Sprint Goal, while managing any potential scope creep to stay focused and deliver the planned outcome.

## Slide 37: Sprint Retrospective Action Items
After the Sprint Retrospective, the team agrees on a couple of action items: improving communication and adopting pair programming to reduce bugs. However, in the following Sprint, the same issues reoccur.
  As a Scrum Master, how would you follow up on these action items to ensure they are implemented effectively?
  What strategies could you employ to help the team track progress on these action items?

## Slide 38: Sprint Retrospective Action Items
Follow-Up on Action Items:
  Review Action Items: At the start of the new Sprint, remind the team of the action items from the previous Retrospective (communication and pair programming).
  Encourage Accountability: Ask team members for updates on how they’ve implemented the agreed actions (e.g., pairing up for programming tasks, improving communication during standups).
  Address Obstacles: Identify any challenges the team faced in implementing these actions and work together to find solutions.

## Slide 39: Sprint Retrospective Action Items
Tracking Progress on Action Items:
  Regular Check-Ins: Incorporate discussions about these action items in Daily Standups or Sprint Reviews to ensure progress is being made.
  Visual Tracking: Use a Kanban board or a task tracker to visualize and track the progress of action items.
  Set Milestones: Define clear, measurable goals for each action item (e.g., pairing up for X hours a week, reducing bug reports by X%).
  Continuous Reflection: At the next Sprint Retrospective, evaluate how well the actions were implemented and adjust as needed.
The goal is to ensure that the agreed improvements are consistently followed up on and that the team remains accountable for implementing them.

## Slide 40: Handling External Dependencies
Your Scrum Team is working on an online payment feature, but the team is dependent on a third-party API for processing payments. The third-party API is experiencing frequent outages, which are delaying progress on the user story.
  How would you, as a Scrum Master, help the team handle this external dependency during the Sprint?
  What can you do to manage and mitigate such risks in future Sprints?

## Slide 41: Handling External Dependencies
Handling the External Dependency During the Sprint:
  Identify the Impact: Assess how the outages are affecting the team’s progress and discuss the impact on the Sprint Goal.
  Facilitate Communication: Work with the Product Owner and third-party API provider to understand the cause and potential solutions to minimize downtime.
  Find Workarounds: Encourage the team to explore alternative solutions or approaches (e.g., using mock data, simulating API responses, or working on other tasks until the API is functional).

## Slide 42: Handling External Dependencies
Managing and Mitigating Risks in Future Sprints:
  Plan for Dependencies: During Sprint Planning, ensure that the team accounts for external dependencies and potential risks, allowing for buffer time or alternative solutions.
  Work on Contingency Plans: Collaborate with the Product Owner to identify alternative providers or build fallback mechanisms if the API continues to cause issues.
  Monitor Dependencies: Keep track of the third-party service’s reliability and escalate issues if outages continue to affect delivery.
  Manage Expectations: Set clear expectations with stakeholders regarding the potential delays caused by external factors.
The goal is to address the immediate impact of the external dependency while planning proactively to manage similar risks in the future.