## Slide 1: SSW-555: Agile Methods for Software Development
Scaled Agile Framework (SAFe)
Instructor: Dr. Nafiseh Ghorbani
Department of Systems Engineering
Stevens Institute of Technology

## Slide 2: Acknowledgements
Some of the material in these slides is from:
"The Big Picture of Enterprise Agility" by Dean Leffingwell
  https://scalingsoftwareagility.files.wordpress.com/2007/03/the-big-picture-of-enteprise-agilitywhitepaper.pdf
Scaling Software Agility Blog
  https://scalingsoftwareagility.wordpress.com/

## Slide 3: Today's topics
Scaling Agile and Scrum to larger projects
Overview of SAFe
Project Level of SAFe
Program Level of SAFe
Portfolio Level of SAFe

## Slide 4: Overview of SAFe
General overview of what SAFe refers to:
  Agile at Scale: SAFe applies Agile principles across large organizations.
  Structured Methodology: It provides a clear approach for teams, programs, and portfolios.
  Business Alignment: Ensures development aligns with strategic goals.
  Defined Roles: Clear roles and responsibilities for better coordination.
  Program/Portfolio Management: Manages complex initiatives across teams.

## Slide 5: Overview of SAFe
General overview of what SAFe refers to:
  Iterative Development: Uses sprints for incremental development.
  Continuous Delivery: Focuses on fast, predictable releases.
  Cadence & Synchronization: Regular schedules for planning and delivery.
  Value Delivery: Prioritizes delivering value to customers.
  Built-in Quality: Emphasizes quality throughout development.
SAFe helps organizations scale Agile practices to improve collaboration, efficiency, and value delivery.

## Slide 6: Limitations of Scrum for large projects
Small teams
  Self-directed teams - don't wait for instructions from the boss
  Rely on face-to-face communication
Only short-term planning
  No Big Design Up Front (BDUF)
    FDD recommends JEDI (Just Enough Design Initially)
  Isolated projects
Single Product Owner (Customer)
  Answers developers' questions
  Sets priorities and release dates

## Slide 7: FDD recommends JEDI
Up-front modeling – "Just Enough Design Initially (JEDI)", to avoid refactoring
  Bias toward getting it right the first time
FDD values documentation (models, notes, reference documents)
More emphasis on progress tracking and reporting
Dynamic feature teams
Chief Programmers vs developers
Design and code owned by individuals
Code inspections/peer reviews instead of pair programming

## Slide 8: Scrum of Scrums: One solution
Scrum of scrums provides one technique to scale Scrum to larger projects
https://www.agilest.org/scaled-agile/scrum-of-scrums/

## Slide 9: Overview of SAFe
https://scalingsoftwareagility.wordpress.com/

## Slide 10: Three levels of organization
Level | Role | Title | Requirements
Portfolio | Long-term planning | Portfolio Manager | Theme/Epics
Program | Large system management | Product Manager | Epics/Features
Project | Traditional Scrum teams | Product Owner | User Stories

## Slide 11: Project Level of SAFe
Agile teams define, implement, and test user stories.
  Use Lean, Scrum and/or Kanban
  Deliver components or features
Small enterprises may have a few teams
Larger enterprises may have “pods” of teams

## Slide 12: Project Level: Agile Teams
5-9 people
Organized around a single component or feature
  Define user stories
  Build
  Test
  May do acceptance testing
May be supported by specialists:
  Architects
  Technical writers
  Internal IT

## Slide 13: Project Level: Pods of Agile Teams
Larger systems may require groups of teams
  Deliver features, systems/subsystems
3-10 teams cooperating with one another
50-100 people collaborating face-to-face
Each team primarily works alone but the other teams are readily available for collaboration

## Slide 14: Project Level: Roles on Agile Teams
Product Owner
  Determine and prioritize requirements
  Maintain Product Backlog
  Collocated with the team for daily interaction
Scrum/Agile Master
  Train and coach team in use of Scrum
  Act as "management/leadership proxy”
    Product management role
Developer
Define, build, test and deliver software
May include "full or part-time architects, tech leads, user experience and documentation experts"

## Slide 15: Project Level: Iterations (Sprints)
Standard time-boxed intervals
Iteration length is same for all teams
  Typically, 2-4 weeks
  Need to integrate modules across teams
  Features may slip to meet time-boxed intervals
  Must meet quality goals
Each release contains:
  4-5 development iterations/sprints
  1 "hardening" iteration - resolve integration problems, etc.
  Fully shippable increment every 90 days or so

## Slide 16: Project Level: User stories and tasks in the backlog
Each team has its own Iteration Backlog:
  User stories
  Defects
  Refactoring
  Spikes
Stories may be decomposed into Tasks for estimation and tracking

## Slide 17: Project Level: .Agile Release Train
Multiple Agile teams delivering functionality
  Time boxed iterations with quality requirements.
  Features in each release may change to meet the schedule.
  Deliveries are made every time the train “enters the station”.

## Slide 18: Project Level: .Agile Release Train
The rectangular box moving from one train car to a previous one represents:
  Feedback and rework between teams (iterations), not strictly one-way flow
  Something wasn’t quite right, so we’re sending it back to improve or adjust before continuing.
In SAFe, teams don’t just pass work forward like a waterfall. Instead:
  Work flows forward as features are developed
  But sometimes, feedback or issues are discovered
  That causes work to go back to a previous team or iteration for refinement, fixes, or alignment

## Slide 19: Project Level: .Agile Release Train
At the project/program level:
  Multiple teams work in parallel (like train cars)
  Continuous integration, testing, and feedback happen
  Learning loops are expected-not a straight line
So, the picture is emphasizing:
  SAFe is iterative and collaborative, not linear
  Feedback loops are normal and necessary for quality

## Slide 20: Program Level of SAFe
System team and Release management team
  System level testing and release evaluation
Coordinate work of Agile Teams in the Project Level
Understand how the work should evolve over time

## Slide 21: Program Level: Releases
Each iteration produces a “potentially shippable increment”
Typically, 2–4-month intervals between releases
  Recall that the Agile teams are using 2-week sprints
May not want to release every increment to customers:
  Defects, refactoring to remove technical debt
  May interfere with customer's licensing and service agreements
  Potential disruption to customer

## Slide 22: Program Level: Releases
Releasing every increment of a software product isn't ideal in a Scaled Agile Framework (SAFe) program level.
  Defects: Releasing every increment could mean shipping features with unresolved bugs or issues that would negatively affect customers.
  Refactoring to remove technical debt: Sometimes, teams need time to improve the internal quality of the software (refactoring), and releasing new increments might interfere with that process, leading to a suboptimal product.

## Slide 23: Program Level: Releases
Releasing every increment of a software product isn't ideal in a Scaled Agile Framework (SAFe) program level.
  Customer Licensing and Service Agreements: Frequent releases could conflict with existing agreements or terms with customers, such as specific release schedules, versions, or service commitments.
  Potential Disruption to Customers: Too many releases can disrupt customer operations, causing unnecessary updates, changes, or training needs, potentially making the product harder to use or integrate.
While delivering value incrementally is important, it’s also necessary to balance it with stability, quality, and customer impact.

## Slide 24: Program Level: Vision and features
Product Managers are responsible for overall Vision
The Vision answers:
  What problem does this solve?
  What features and benefits does it provide?
  For whom does it provide it?
  What performance, reliability, etc. does it deliver?
  What platforms, standards, etc. will it support?
  Technical and marketing issues
Release Backlog consists of prioritized features
  Features later refined into stories
  Release Backlog contains all desired features that haven’t been delivered yet

## Slide 25: Program Level: Vision and features
Specify non-functional requirements: “*ilities”, focusing on aspects of the system that describe how the system should perform, rather than what it should do.
These requirements are critical for the system's quality and overall user experience.
  Scalability: The ability of the system to handle growth, such as an increase in users, data, or transactions, without degrading performance.
  Reliability: The system’s ability to consistently perform as expected, without failures, and recover quickly when problems occur.
  Availability: The amount of time the system is operational and accessible to users, often expressed as a percentage (e.g., 99.9% uptime).
  Performance: How quickly the system responds to user requests or processes data, including response times and throughput.

## Slide 26: Program Level: Vision and features
  Security: The system’s ability to protect data and resources from unauthorized access, vulnerabilities, or attacks.
  Maintainability: The ease with which the system can be updated, fixed, or extended over time without introducing new problems.
  Usability: How easy and intuitive it is for users to interact with the system, including design, accessibility, and user experience.
  Portability: The ability of the system to operate across different platforms or environments with minimal changes.
These "ilities" are essential to ensure the system's overall quality and to meet customer expectations.
They're often considered during planning and design phases, but they can evolve and need to be monitored throughout the development lifecycle.

## Slide 27: Program Level: Release planning
Product Managers are responsible for Release Planning:
  Analogous to Sprint Planning
  Identify time box with typically multiple sprints
  Hold Release Planning meeting
  Use vision and business objectives to identify prioritized list of features to include in next release
  Create a Roadmap to describe the “plan of intent”

## Slide 28: Program Level: Release planning
Create a Roadmap to describe the “plan of intent”
  A strategic, high-level plan that sets the direction for delivering features and capabilities over time.
  It's not a detailed schedule but rather a guiding document that shows what is planned and when it's anticipated to be delivered.
  The plan of intent roadmap provides a strategic view of the program's upcoming releases and goals, but it's not a rigid, detailed schedule, it’s flexible and subject to change.

## Slide 29: Program Level: The Roadmap
Release planning breaks features into stories
Stories assigned to teams
Interdependencies are identified and addressed
Result is a Roadmap:
  Planned release dates
  Each release includes:
    Theme
    Objectives
    Set of features
https://www.scaledagileframework.com/roadmap/

## Slide 30: Program Level: Product Management
Scrum Product Owners:
  Represent the interests of everyone with a stake in the resulting project
  Achieve initial and ongoing funding
  Create initial requirements, return on and release plans
SAFe Product Managers responsibilities are broader:
  Define the product
  Position the solution in the market

## Slide 31: Portfolio Level of SAFe
Portfolio Managers responsibilities:
  Manage enterprise investments
  Manage enterprise resources
Investment themes
Epics

## Slide 32: Portfolio Level: Investment Themes
Large enterprises make decisions once or twice per year on investment themes:
  Existing offerings (enhancements, support and maintenance)
  New offerings
  Futures - require investment now, but will not contribute toward revenue until later
  Sunset - end support for existing products and services
Themes: how should the enterprise allocate financial and other resources?
https://www.blackrock.com/lu/individual/themes/thematic-investing/why-invest-thematically

## Slide 33: Portfolio Level: Investment Themes
Themes identify key value propositions
  Differentiate the company’s products
  Provide competitive advantage
Themes may span multiple years

## Slide 34: Portfolio Level: Epics, Features, Stories, Tasks
Themes are later defined as Epics in the Portfolio Backlog
  Epics describe strategic intent
Epics are further refined into Features
Features are broken into Stories
Stories are broken into Tasks
https://www.aha.io/roadmapping/guide/agile/themes-vs-epics-vs-stories-vs-tasks

## Slide 35: Three levels of backlogs
Level | Backlog | Contents
Portfolio | Portfolio backlog | Backlog of prioritized epics describing strategic intent
Program | Release/product backlog | Backlog of prioritized features
Project | Iteration backlog | Backlog of user stories aligned to business needs

## Slide 36: Portfolio Level: Architectural Runway
"A system with architectural runway has existing or planned infrastructure sufficient to allow incorporation for current and near-term requirements without excessive refactoring.” – Leffingwell
Refers to ensuring that the infrastructure and architecture are already in place or are being planned in a way that supports future development without major overhauls.
  Existing or Planned Infrastructure: The system has the necessary architecture or plans to support future needs.
  Supports Current and Near-Term Requirements: The architecture can handle ongoing and upcoming features.
  Minimizes Refactoring: It avoids major changes or overhauls to integrate new features.
  Scalable and Flexible: The system can grow and adapt easily without delays.
  Facilitates Continuous Delivery: It allows for smooth, ongoing feature delivery.
  Reduces Technical Debt: Proper planning prevents costly rework in the future.

## Slide 37: Portfolio Level: Architectural Runway
A well-prepared architectural runway is about having a solid, flexible infrastructure in place that supports current and future requirements without needing major rework or disruption as new features are introduced.
An architectural runway ensures the system can evolve without significant refactoring or delays.
Failure to maintain architectural runway may lead to:
  Missed release dates due to large-scale refactoring
  Slowed velocity
  Inability to create new features

## Slide 38: Portfolio Level: Architectural Runway
Architectural Runway spans all three levels
Portfolio
  Infrastructure initiatives
  Architectural epics
Program
  Architectural features for releases
Project
  User stories

## Slide 39: SAFe Summary
Resource investment vision
Overall architecture
Manage large organizations
Focus on releases to meet customer needs
Traditional Scrum/Kanban teams
Optional pods

## Slide 40: SAFe Summary

## Slide 41: Questions?